Assignment 9: Implement Waterfall Model or Others, Debugging & Testing, CI/CD Pipeline, and Maintenance

Project Title: ReadAble – An Intelligent & Accessible Digital Reading Platform

SDLC Methodology: Iterative Waterfall (Hybrid Agile-Waterfall) Framework

Testing Scope: Unit, Integration, Accessibility (a11y), and End-to-End Testing

Automation: GitHub Actions Continuous Integration & Continuous Deployment (CI/CD) Pipeline

―――――――――――――――――――――――――――――――――――――――――――――

1. Software Development Life Cycle (SDLC) Methodology

1.1 Comparison of Candidate SDLC Models

| SDLC Model | Core Philosophy | Advantages | Disadvantages | Suitability for ReadAble |
| --- | --- | --- | --- | --- |
| **Classical Waterfall** | Strict sequential progression through distinct non-overlapping phases. | Clear milestone deliverables, comprehensive documentation. | Inflexible to changing accessibility requirements, late testing. | Moderate |
| **Pure Agile (Scrum)** | Rapid sprint cycles with minimal formal initial documentation. | Fast adaptation, continuous user feedback. | High risk of architectural drift, weak formal UML baselining. | Moderate |
| **V-Model** | Rigorous verification and validation at every development stage. | High quality, robust testing matrices. | High initial overhead, rigid change management. | Good |
| **Iterative Waterfall (Hybrid)** | Structured sequential phases (Requirements $\to$ Design $\to$ Build) executed in iterative feedback loops. | Combines rigorous architectural documentation with iterative frontend/AI refinement. | Requires disciplined milestone tracking. | **Best Fit (Selected)** |

―――――――――――――――――――――――――――――――――――――――――――――

1.2 Justification for the Iterative Waterfall Model

ReadAble selected the Iterative Waterfall (Hybrid Agile-Waterfall) Model for the following technical reasons:

Accessibility Standards Require Upfront Discipline: Conformance with WCAG 2.1 AA/AAA, color contrast algorithms, and typography ratios demands clear, documented specifications before writing code.

Database Integrity & Schema Constraints: Relational schemas with cascading rules (Users $\to$ Documents $\to$ Chunks) must be architected upfront to prevent costly database refactoring.

Iterative Refinement of AI and Audio Features: While the architecture is established sequentially, speech synthesis parameters, sentence highlighting algorithms, and prompt templates benefit from iterative prototyping cycles.

1.3 Project Phase Mapping Across Milestones

[Phase 1: Requirements Engineering] ──► Assignments 1 & 2 (Problem Statement, Feasibility, SRS)
                   │
                   ▼
   [Phase 2: System & Data Architecture] ──► Assignments 3 & 4 (UML Diagrams, DFDs, ER Modeling)
                   │
                   ▼
   [Phase 3: Database & UI Prototyping] ──► Assignments 5 & 6 (WAMP/XAMPP SQL, UI/UX Design System)
                   │
                   ▼
   [Phase 4: Backend & System Integration] ──► Assignments 7 & 8 (Express APIs, End-to-End Integration)
                   │
                   ▼
   [Phase 5: Verification, CI/CD & Maintenance] ──► Assignments 9 & 10 (Testing, GitHub Actions, Final Report)

―――――――――――――――――――――――――――――――――――――――――――――

2. Comprehensive Testing Strategy & Test Case Matrix

2.1 Testing Pyramid Implementation

Unit Testing: Testing isolated utility functions (`normalizePhone`, `splitIntoSentences`, password hashing) using Vitest/Jest.

Integration Testing: Testing Express HTTP routes, authentication guards, and Prisma database queries using Supertest.

Accessibility (a11y) Testing: Automated scanning using `@axe-core/react` and Chrome Lighthouse to guarantee zero contrast violations.

Manual End-to-End Testing: Human testing of keyboard navigation (`Tab`/`Enter`), audio playback rate synchronization, and responsive layouts across viewports.

2.2 Test Case Specification Matrix

| Test ID | Module | Scenario & Pre-conditions | Test Steps | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| **TC-01** | Auth | User registration with valid email | Submit `{ name: "Alice", email: "alice@test.org", password: "PassWord!23" }` | HTTP 201; User record created; JWT returned | **PASS** |
| **TC-02** | Auth | User registration with duplicate email | Submit identical email as TC-01 | HTTP 409 Conflict; "Account already exists" | **PASS** |
| **TC-03** | Auth | Phone normalization | Submit phone `"(987) 654-3210"` | Saved as `"9876543210"`; whitespaces stripped | **PASS** |
| **TC-04** | Auth | Dual identifier login via phone | Submit `{ identifier: "9876543210", password: "PassWord!23" }` | HTTP 200; Valid JWT token returned | **PASS** |
| **TC-05** | Security | Protected endpoint access without token | Dispatches `GET /api/documents` with no header | HTTP 401 Unauthorized; Request blocked | **PASS** |
| **TC-06** | Ingestion | PDF upload within size limit ($<25\text{MB}$) | Upload valid $1.4\text{MB}$ PDF via dashboard | HTTP 201; Stored with unique S3 key | **PASS** |
| **TC-07** | Ingestion | Upload non-permitted file type (`.exe`) | Upload malicious binary | HTTP 400 Bad Request; File rejected | **PASS** |
| **TC-08** | Ingestion | Upload file exceeding size limit ($>25\text{MB}$) | Upload $30\text{MB}$ archive | HTTP 413 Payload Too Large; Upload stopped | **PASS** |
| **TC-09** | UI / a11y | Font scale slider adjustment | Move scale slider from $100\%$ to $130\%$ | `--read-scale` set to $1.3$; text reflows cleanly | **PASS** |
| **TC-10** | UI / a11y | Theme toggle to Lowlight Mode | Click Lowlight Mode button | `.lowlight` applied to `<body>`; contrast $\ge 7:1$ | **PASS** |
| **TC-11** | Audio | Text-to-Speech Playback | Click Play on sentence 1 | `speechSynthesis` triggers; sentence highlighted | **PASS** |
| **TC-12** | Database | Cascade deletion of user | Delete User ID in database | Associated documents and preferences purged | **PASS** |

―――――――――――――――――――――――――――――――――――――――――――――

3. Real-World Debugging Case Study & Incident Post-Mortem

3.1 Incident Overview: Prisma Error P2022

During integration testing between the backend and database, the application experienced a critical runtime failure:

PrismaClientKnownRequestError: 
Invalid `prisma.user.findUnique()` invocation:
The column `User.phone` does not exist in the current database.
Error Code: P2022

3.2 Root Cause Analysis (RCA)

Schema Drift: The developer added `phone String? @unique` to `backend/prisma/schema.prisma`.

Volume Persistence vs. Declarative Migrations: The PostgreSQL database running inside Docker used a persistent named volume (`readable_postgres_data`). While `schema.prisma` was modified, no formal migration was generated and applied to the database container.

Misleading Status: `prisma migrate status` reported "up to date" because no unapplied migration files were tracked in the Git repository, despite the live database schema being out of sync with Prisma's JavaScript client.

3.3 Diagnostic Procedure & Resolution

Inspection via Container Shell:

docker exec -it readable-postgres psql -U readable -d readable_db
   SELECT column_name, data_type FROM information_schema.columns WHERE table_name = 'User';

*Result confirmed that the `phone` column was completely missing.*

Database Repair:

ALTER TABLE public."User" ADD COLUMN "phone" TEXT;
   CREATE UNIQUE INDEX "User_phone_key" ON public."User"("phone");

Regenerate Client:

npx prisma generate

3.4 Long-Term Architectural Prevention Policy

Strict Rule: Never edit `schema.prisma` without immediately running `npx prisma migrate dev --name <description>`.

Both the schema and the migration SQL script must be committed together to version control.

In production CI/CD pipelines, execute `npx prisma migrate deploy` automatically before launching server processes.

―――――――――――――――――――――――――――――――――――――――――――――

4. Continuous Integration & Continuous Deployment (CI/CD) Pipeline

An automated CI/CD pipeline is implemented using GitHub Actions (`.github/workflows/ci-cd.yml`).

4.1 Pipeline Architecture & Workflow Stages

[Git Push / Pull Request to main]
             │
             ▼
   [Stage 1: Code Quality & Linting] ──► Runs oxlint & ESLint across frontend and backend
             │
             ▼
   [Stage 2: Type Checking] ──────────► Executes tsc --noEmit (TypeScript compiler)
             │
             ▼
   [Stage 3: Automated Unit Tests] ───► Executes backend & frontend test suites
             │
             ▼
   [Stage 4: Production Build] ───────► Bundles Vite frontend assets & verifies bundle size
             │
             ▼
   [Stage 5: Container Build & Scan] ─► Builds Docker images & verifies Docker Compose health

―――――――――――――――――――――――――――――――――――――――――――――

5. Software Maintenance & System Evolution Plan

To ensure long-term stability, ReadAble adopts four structured maintenance protocols:

Corrective Maintenance (Reactive):

Active error logging with Winston/Morgan.

Centralized health monitoring route (`GET /api/health`) returning container status.

Automated error reporting alerting administrators to 500-level HTTP responses.

Adaptive Maintenance (Environmental):

Routine dependency updates via `npm update` and `dependabot`.

Adapting to Web Speech API changes across evolving browser engine versions (Chromium, WebKit, Gecko).

Perfective Maintenance (Enhancements):

Roadmap for offline Progressive Web App (PWA) reading with IndexedDB local caching.

Incorporation of optical character recognition (OCR) for scanned historical manuscripts.

Preventive Maintenance (Proactive):

Weekly automated database vacuuming and B-Tree index optimization on `readable_db`.

Security auditing using `npm audit` to identify vulnerable transitive dependencies.